Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS82308 |
| Project Name | DocSpot: Seamless Appointment Booking for Health |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register using email and password. | 2 | High | Team |
| Sprint-1 | Authentication | USN-2 | As a user, I can log in securely using JWT authentication | 2 | High | Team |
| Sprint-1 | Dashboard | USN-3 | As a user, I can view doctor list on dashboard | 3 | High | Team |
| Sprint-2 | Appointment Booking | USN-4 | As a patient, I can book an appointment with date & time. | 5 | High | Team |
| Sprint-2 | Document Upload | USN-5 | As a user, I can upload medical documents during booking | 3 | Medium | Team |
| Sprint-3 | Doctor Panel | USN-6 | As a doctor, I can accept or reject appointment requests | 5 | High | Team |
| Sprint-3 | Admin Panel | USN-7 | As an admin, I can approve doctor registrations | 4 | High | Team |
| Sprint-4 | Notifications | USN-8 | As a user, I receive appointment status updates | 3 | Medium | Team |
| Sprint-4 | Appointment History | USN-9 | As a user, I can view and manage booking history | 3 | Medium | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 15 | 4 Days | 01 Feb 2025 | 04 Feb 2025 | 15 | 04 Feb 2025 |
| Sprint-2 | 16 | 4 Days | 05 Feb 2025 | 08 Feb 2025 | 16 | 08 Feb 2025 |
| Sprint-3 | 14 | 4 Days | 09 Feb 2025 | 12 Feb 2025 | 14 | 12 Feb 2025 |
| Sprint-4 | 12 | 3 Days | 13 Feb 2025 | 15 Feb 2025 | 12 | 15 Feb 2025 |